Request for Proposal

DRiV Information Technology

Managed Services Model for

Global Application Maintenance and Support

Project Name: AMS Consolidation

DATE ISSUED: February 14, 2020

RESPONSE DEADLINE: 12:00 pm (noon) Central, March 6, 2020

If any part of the RFP is missing, please contact:

David Stevers

Tel:  (214) 629-3399

E-mail:  dstevers@DRiV.com

Table of Contents

1	Introduction	5

1.1 Document Layout	5

1.2 Document Specific Definitions	5

2	Supplier Guidelines and Activities	6

2.1 RFP Schedule and Selection Process	6

2.2 Proposal Guidelines	7

2.3 Correspondence and Confidentiality of Project and Data	8

2.4 DRiV’s Reservation and Statement of Rights	9

2.5 Supplier to Inform Itself Fully	9

2.6 Publicity	10

2.7 No Implied or Oral Contracts	10

2.8 Supplier Solely Responsible for its Costs	10

2.9 RFP Corrections or Clarifications	10

2.10 Minority or Woman-owned Business Enterprises	11

2.11 Site Visits/Customer Reference Calls	11

2.12 Supplier Selection Criteria	11

3	Background & Goals	12

3.1	DRiV Overview	12

3.2	DRiV IT Overview	12

3.3	DRiV IT Run Services	12

3.4	Objectives & Critical Success Criteria	12

4	Program Requirements	14

4.1	General Information	14

4.1.1	Knowledge / Skill Level	14

4.1.2	Thought Leadership	14

4.1.3	Turnover Expectations	14

4.1.4	Incident and Problem Management	15

4.1.5	After Hours Support	16

4.1.6	Preventative Maintenance	16

4.1.7	Checkout Activities	17

4.1.8	Production Syncs	17

4.1.9	Management Requests	17

4.1.10	Enhancement Management	17

4.1.11	Knowledge Transition	18

4.1.12	Environment Builds	18

4.1.13	Process Improvements and Innovation	18

4.1.14	Exception Processes	18

4.1.15	Commercial off the Shelf (COTS) Software	18

4.1.16	Compliance with Laws and Regulations	18

4.1.17	Testing Activities	19

4.1.18	Issue Resolution Process	19

4.1.19	Tools & Processes	19

4.1.20	Office Space / Delivery Locations / Desktop / Software	19

4.1.21	System Connectivity / Access	20

4.1.22	Business Relationship	20

4.1.23	Interactions with Other Teams	20

4.1.24	Application Maintenance and Support Methodology	20

4.1.25	Project Lifecycle Methodology	21

4.1.26	SOX	22

4.1.27	Disaster Recovery & Business Continuity Planning	22

4.1.28	Service Levels & Reporting	22

4.1.29	System Documentation	23

4.1.30	Time Tracking	23

4.1.31	Budgets / Strategic Plan / Annual Operating Plan	23

4.1.32	Travel & Expenses	24

4.2	SAP	25

4.2.1	Functional	25

4.2.2	Development	25

4.3	Non-SAP ERP (Marisa)	25

4.3.1	Non-SAP ERP	25

4.4	Corporate	27

4.4.1	Corporate	27

4.5	Integration	27

4.5.1	Integration	27

4.6	Engineering	27

4.6.1	Engineering	27

4.7	BI	27

4.7.1	BI	27

4.8	Sales & Marketing	28

4.8.1	Sales & Marketing	28

4.9	Distribution	29

4.9.1	Distribution	29

Supplier Response	30

5.1 Contact Information	30

5.2 Executive Summary	30

5.3 Solution Design	30

5.3.1 Program Management	30

5.3.2 Operating Model	30

5.3.3 AMS Activities Approach	31

5.3.4 Project Work	31

5.3.5 Quality and Testing	31

5.3.6 Roles and Responsibilities Matrix	31

5.3.7 Methodology and Tools	31

5.3.8 Supplier Facilities	31

5.3.9 DRiV Office Space	32

5.3.10 Communications	32

5.3.11 Connectivity and Security	32

5.3.12 Disaster Recovery	32

5.3.13 Service Levels	32

5.3.14 Governance	32

5.4 Program Organization, Resources, and Staffing	33

5.4.1 Proposed Organization and Staffing	33

5.4.2 Staffing Flexibility	33

5.4.3 Training and Professional Development	33

5.4.4 Project Recruitment and Staffing	33

5.4.5 Turnover and Attrition	34

5.5 Transition Approach	34

5.6 Risks	34

5.7 Pricing	34

5.8 Alternative Response	34

5.9 Assumptions	35

5.10 Company Overview	35

5.11 Credentials	35

5.10.1 DRiV Experience	35

5.10.2 Overall Experience and References	35

6.  Attachments	37

	Attachment A – DRiV Application Portfolio Data	37

YOUR

CONFIDENTIALITY

ACKNOWLEDGEMENT

Your acceptance of this Request for Proposal (“RFP) is your acknowledgment that all information contained herein; including referenced attachments, is confidential and the sole property of DRiV and its affiliated entities.  The information is presented solely for the purpose of preparing a response to this RFP and is not to be disclosed to a third party for any reason without specific prior written approval of an authorized DRiV representative.  Your retention of this RFP is acceptance of these terms as well as those terms generally contained in the Confidentiality and Non-Disclosure Agreement between DRiV, Inc. and Supplier. If you do not accept these terms, please return all originals and copies of this RFP to the address below.  If you received this RFP via electronic format, you are requested to delete all related files and send notification to:

Jim White

DRiV Global IT Procurement

500 North Field Drive

Lake Forest, IL  60045

JWhite1@DRiV.com

# Introduction

The purpose of this RFP is to provide DRiV with the information it needs to make a decision for the Application Maintenance and Support (AMS) area.  Please refer to Section 3 “Background & Goals” for more information on the objectives of this project.

This RFP has been compiled from a requirements analysis based on best information presently available.

## 1.1 Document Layout

The RFP contains the following sections:

| Section 1 | Introduction |
| --- | --- |
| Section 2 | Supplier Guidelines and Activities – Explanation of the planned RFP schedule and guidelines to be used for the response |
| Section 3 | Background and Goals – Description of the company background and project objectives |
| Section 4 | Program Requirements – Review of the solution requirements |
| Section 5 | Supplier Response – Supplier required responses |

## 1.2 Document Specific Definitions

For purposes of this document, the party to whom the RFP is addressed shall be referred to as “Supplier” and any materials submitted in response to the RFP shall be referred to as Supplier’s “Proposal.”  Any reference to “Solution” shall mean the total combination of products and services offered by Supplier to achieve DRiV’s defined resource and project requirements set forth in the RFP.  Any reference to “Program” shall mean the underlying DRiV business initiative that encompasses, in whole or in part, the Solution sought by this RFP.

# Supplier Guidelines and Activities

## 2.1 RFP Schedule and Selection Process

The following schedule and due dates may be modified at the discretion of DRiV at any time.  Supplier will be notified of changes to this schedule.  All times are Central Time.

| Date | Description |
| --- | --- |
| 2/14/2020 | RFP Issued |
| 2/20/2020 – 2/21/2020 | Supplier Q&A (conf call) |
| 3/06/2020 | Preliminary Response Due |
| Week of 3/23/2020 | Mutual Value Discovery Sessions (face-to-face in Southfield) |
| 4/10/2020 | Final Response Due |
| Week of 4/20/2020 | Final Walkthrough Sessions (face-to-face in Southfield) |
| 4/27/2020 | Down Select |

PROPOSALS RECEIVED AFTER THE PROPOSAL DUE DATE/TIME MAY BE REJECTED.

DRiV reserves the right at any time or upon receipt of the RFP’s to down-select to any number of suppliers at the sole discretion of DRiV.  Suppliers who are not among the down-select pool will be contacted via telephone to inform them they are not selected to proceed with the RFP process.

Suppliers selected to continue the RFP process after the initial response will be invited to Supplier presentations to review their response with a selected DRiV team, and provide an Executive Summary of the submitted response.

Suppliers in the RFP process will be required to submit an initial Statement of Work including pricing and deliverables as required by DRiV.

The DRiV team will evaluate all responses and presentations until final supplier selection is communicated.  DRiV reserves the right to modify this schedule and selection criteria at any time.

## 2.2 Proposal Guidelines

2.2.1 Responses received after the Response Due Date may not be taken into consideration.  If Supplier does not intend to respond to the RFP, DRiV requests written confirmation of that fact as soon as possible.

2.2.2 The supplier is required to provide a response as stipulated in Section 5 “Supplier Response”.

2.2.3 DRiV prefers to receive responses as zipped electronic files via e-mail to the primary contact listed below. All response files must be readable via the Microsoft Office suite.  Please limit your per-email attachments to 5 megabytes.  Use multiple emails as necessary to comply with this attachment size limit.

David Stevers

DRiV, Inc.

500 North Field Drive

Lake Forest, IL  60045

dstevers@DRiV.com

2.2.4 The format of the Supplier’s response to this RFP is required to be consistent with the RFP structure, sequencing and nomenclature.  Responses should be direct, concise and complete. Reference materials not directly relevant to the Proposal should be omitted or included as appendices. Throughout its response, the Supplier shall provide clear focus on unique items of differentiation as relates to quality, service, technology or price that the Supplier feels it brings to the table when compared to its competition.  This might include particular areas of experience related to DRiV’s requirements, project implementations, support needs, online capabilities, etc.

2.2.5 The proposal will remain valid for a period of 180 days following the closing date of the RFP.  Supplier’s proposal, once submitted, cannot be withdrawn for the term of the validity period except with the written consent of DRiV.

2.2.6 DRiV’s decision will not be based on price alone, but on your proposal’s effectiveness on addressing all of DRiV’s objectives and requirements.

2.2.7 This RFP is issued only to elicit a response to DRiV’s requirements and is therefore not an offer.  No contract or other binding obligation on DRiV will be implied unless and until an Agreement has been executed on the terms and conditions acceptable to DRiV.  Without limitation to the above, the issuance of the RFP and the submission of the Supplier’s Proposal do not create any obligation upon DRiV to buy goods or services from the Supplier, or to enter into any binding legal relationship with the Supplier.

2.2.8 DRiV reserves the right to (1) withdraw the RFP at any time prior to the execution of a contract; (2) decide not to award a contract to any Supplier for any reason; (3) to reject a proposal or award the contract without inviting the Supplier to submit a new Proposal; (4) negotiate with any source considered qualified; (5) request, orally or in writing, clarification of or additional information concerning proposal(s) that are considered competitive; (6) waive minor informalities or irregularities, or any requirement of the RFP; (7) accept any proposal in part or in total; (8) select a Proposal other than the lowest cost Proposal; (9) reject a Proposal that does not conform to the specified format or the other requirements of this RFP; (10) approach any other Supplier with a view to inviting such Supplier to provide the services or part of them in conjunction with other organizations; (11) accept no requests for exclusivity; (12) consider Supplier’s response to this RFP at such time and in such manner as it deems fit; (13) conduct any briefing session or further RFP process upon such terms and conditions as it sees fit from time to time; (14) withdraw Supplier’s invitation to submit a response or to remain in any briefing; (15) vary any timetable; (16) order all or none or part of the services which have been offered, and in any quantity for delivery without providing reasons and without being liable for any compensation to any party; (17) modify the terms of this RFP based on knowledge gained during this evaluation;  (18) do any other act or thing that it sees fit in relation to this RFP as permitted by law and (19) have the Supplier’s proposal become and remain the property of DRiV.

2.2.9 Prior to any award, DRiV may require the Supplier to submit or identify in writing price data bearing on the reasonableness of the offer. To the extent it is reasonable, DRiV reserves the right to have its authorized representatives inspect facilities related to the supplier’s proposal.

2.2.10 DRiV reserves the right to refuse any Proposal or offer at its sole discretion.

2.2.11 DRiV, at its sole discretion, may award other contracts for additional work.  The Supplier shall fully cooperate with such other third parties retained by DRiV and shall adjust its own work to that provided under other contracts that DRiV might execute. DRiV may award responsibilities to third party subcontractors.

2.2.12 DRiV shall not be obligated to explain the reasons for any decisions made in connection with this RFP..

## 2.3 Correspondence and Confidentiality of Project and Data

2.3.1 The Supplier must recognize that DRiV operates in a competitive and sensitive business environment and, for that reason; the Supplier must treat the materials and data provided by DRiV as confidential.

2.3.2 The Supplier shall regard this RFP and DRiV’s RFP process as a strictly confidential business matter, subject to the confidentiality agreement between DRiV and the Supplier.  Supplier can disclose relevant parts of the RFP to partners, affiliates and/or subcontractors provided that the partners and/or subcontractors first execute a nondisclosure agreement no less restrictive than the nondisclosure agreement signed by the Supplier. The Supplier must obtain prior written approval from DRiV before sharing the RFP, or any aspects of the RFP, with any other parties.

2.3.3 Supplier acknowledges and agrees that DRiV may, in its sole discretion and without further notice to or approval from Supplier, disclose Supplier’s proposal and other supplier materials submitted in connection with this RFP to other entities within the DRiV Enterprise and to DRiV’s consultants, technical, legal and financial advisors, auditors and regulators. DRiV will, in all other respects, respect the confidentiality of proposals submitted by the respective Suppliers, consistent with the confidentiality agreement between DRiV and the Supplier. DRiV will hold all inquiries, with the exception of those that identify an omission or error by DRiV to the RFP, in confidence.

2.3.4 At all times, the Supplier confirms that it will comply fully with the engagement protocols that have been communicated to, and accepted by, the Supplier.  In addition, and without limitation to the terms of engagement, Supplier must not provide any form of special incentive to DRiV representatives during this RFP process.

2.3.5 Your primary contact for all Supplier inquiries and responses is listed below; the primary contact may appoint one or more deputies to act in his stead.  All inquiries must be submitted in writing via email.  DRiV will hold all inquiries, with the exception of those that identify an omission or error by DRiV to the RFP, in confidence.  No Supplier’s personnel shall have any contact with DRiV personnel, including senior management and the Board of Directors, related to this project without first having obtained the primary contact's or deputy’s approval, or as the primary contact or deputy may direct.  All communications must be directed to:

David Stevers

DRiV

500 North Field Drive

Lake Forest, IL  60045

dstevers@DRiV.com

2.3.6 Supplier’s personnel are prohibited from discussing this DRiV Program and RFP while working at DRiV locations without an explicit invitation for a formalized event as part of the documented RFP process or without first having obtained the primary contact's or deputy’s approval, or as the primary contact or deputy may direct.

## 2.4 DRiV’s Reservation and Statement of Rights

The issuance of this RFP and DRiV’s receipt of any Proposals shall not, in any manner, obligate DRiV to perform any act or otherwise incur any liabilities.  DRiV assumes no obligation to reimburse or otherwise compensate any third party or recipient of this RFP for losses or expenses incurred in connection with this RFP.  DRiV shall have the right to use, for any purpose, any information in connection with this RFP.

Prior to any award, DRiV may require the Supplier to submit or identify in writing price data bearing on the reasonableness of the offer. To the extent it is reasonable, DRiV reserves the right to have its authorized representatives inspect facilities and examine any books, documents, papers, records, or other data of the Supplier that pertains to and involves transactions related to its Proposal, for the purpose of evaluating the accuracy, completeness, and currency of data supplied.

DRiV reserves the right to refuse any Proposal or offer at its sole discretion.

DRiV, at its sole discretion, may award other contracts for additional work.  The Supplier shall fully cooperate with such other third parties retained by DRiV and shall adjust its own work to that provided under other contracts that DRiV might execute. DRiV may award responsibilities to third party subcontractors.

DRiV shall not be obligated to explain the reasons for any decisions made in connection with this RFP.

## 2.5 Supplier to Inform Itself Fully

2.5.1 The Supplier will be deemed to have examined the RFP, and all other information related to the RFP, and to have examined all information, which is relevant to the risks, contingencies and other circumstances which could affect its proposal and which is obtainable by the making of reasonable inquiries.

2.5.2 The Supplier is further deemed to have made its own interpretations, deductions and conclusions as to the costs of complying with all the obligations of this RFP, and of all matters necessary for the due and proper performance of any agreement entered into by the parties.

## 2.6 Publicity

The Supplier is not permitted to announce, release or discuss with any outside parties information regarding this RFP or any aspect of DRiV's evaluation process without DRiV’s prior written approval.

## 2.7 No Implied or Oral Contracts

This RFP is not intended to constitute an offer of binding agreement to negotiate or consummate a contract between DRiV and Supplier or any third party.  Nor is it an agreement to enter into a binding agreement and shall not be regarded as imposing any obligation or liability on DRiV.  Any legal obligation between the parties shall be noted in a duly executed contract.

Furthermore, DRiV’s invitation to Supplier to proceed further in the RFP process or to begin negotiations toward a final contract does not create a contract between DRiV and Supplier.  Correspondingly, DRiV reserves the right to negotiate final terms and conditions with one or more other Suppliers.

A final written contract is contingent upon approval by senior management of DRiV.  Absent such approval, any award of contract is conditional and may be canceled without liability on the part of DRiV.  No contract may be made orally.

## 2.8 Supplier Solely Responsible for its Costs

Supplier shall be solely responsible for all costs and expenses associated with the development and submission of its Proposal.  DRiV assumes no contractual or financial obligation as a result of the issuance of this RFP, including but not limited to the preparation and submittal of a response by Supplier, the evaluation process, or participation in Supplier question and answer sessions, oral presentations, demonstration sessions, product evaluation and any subsequent contract negotiations.

## 2.9 RFP Corrections or Clarifications

Corrections or clarifications to the RFP will be issued by the DRiV RFP Contact in the form of an Addendum to the RFP and will be sent by express mail and/or e-mail to all Suppliers.  Supplier should promptly acknowledge receipt of such Addendum. If a Supplier fails to acknowledge receipt of any Addendum, its Proposal will nevertheless be construed as though the Addendum has been received and acknowledged.

Corrections, amendments or clarifications to the RFP will only be made by an Addendum issued by the DRiV RFP Contact.

## 2.10 Minority or Woman-owned Business Enterprises

DRiV has a corporate commitment and goal of providing maximum opportunities for qualified minority business enterprises (“MBE’s”) and women’s business enterprises (“WBE’s”) to participate in its work.  Accordingly, Supplier agrees (a) to notify DRiV if Supplier is certified, or qualified to be certified, as a MBE and/or WBE; (b) if Supplier is qualified, but not yet certified, to take reasonable and timely steps to obtain appropriate certification (e.g., as from the National Minority Supplier Development Council, the Women’s Business Enterprise National Council, or equivalent) as an MBE and/or WBE;  (c) to ensure that qualified MBE’s and WBE’s are appropriately considered as subcontractors and/or suppliers for the Deliverables; and (d) to report monies spent for qualified MBE or WBE subcontractors and/or suppliers for the Deliverables as DRiV may from time to time reasonably request, but not more frequently than quarterly.

## 2.11 Site Visits/Customer Reference Calls

DRiV may request Supplier facilitate site visits and/or telephone interviews of identified customer references.  Supplier should ensure resources are available to facilitate and conduct such site visits or customer reference calls.

## 2.12 Supplier Selection Criteria

DRiV will evaluate supplier’s proposal based on criteria that includes, but are not limited to:

- Adherence to the RFP guidelines outlined

- Proposal response and overall solution proposed, including:

- Solution design aligned with DRiV objectives

- Price (Total Cost of Ownership)

- Innovation

- Supplier credentials

- Other criteria as DRiV deems necessary

# Background & Goals

## DRiV Overview

Please visit www.DRiV.com for an overview of DRiV’s corporate portfolio.

## DRiV IT Overview

DRiV Information Technology is an organization of approximately 350 IT professionals who provide development and production support for multiple applications and technologies across DRiV.  They provide technical solutions to complex business processes for Ride Performance, Aftermarket, and other DRiV affiliates.  The organization lays a foundation for DRiV by defining, developing and supporting both common and unique business systems and processes across all of the DRiV business units.

## DRiV IT Run Services

The Run Services team is part of the DRiV CIO organization and is responsible for all application maintenance and support services and enhancement services.  The team consists of multiple groups that support a variety of applications including SAP, non-SAP ERP, Corporate, BI, Integration, Engineering, Sales & Marketing, and Distribution.  Scope of this RFP includes selected applications from each of these towers.

## Objectives & Critical Success Criteria

DRiV is looking to establish a supplier managed, outcome based service relationship to provide application maintenance and support (AMS) and enhancement services for the areas described above.

Rationale of the Program:

- Reduce Total Cost of Ownership of the applications.

- Allow DRiV associates to focus on strategic work outside of the AMS function.

It is expected the proposed solution and Program outcomes would allow for the following:

Governance/Relationship:

- Establish a relationship with a single partner to provide support for the production applications in scope for this RFP.

- Focus on outcome-based relationship and not direct management of supplier team.

- Create joint governance program with that will ensure IT and business alignment as well as Program review against Program goals.

Cost/Contractual Model:

- Work under a solution that provides significant cost savings relative to current cost baseline.

- Create a predictable, fixed-cost solution that enables year over year costs to decline.

- Minimize up-front transition cost impact.

- Create a multi-year partnership.

Productivity:

- Proactively identify opportunities for productivity improvements (e.g. cost savings, process/delivery efficiencies, etc.) while maintaining high level of customer satisfaction.

- Allow supplier to bring delivery excellence to bear using experience, processes and tools.

Service Delivery:

- Execute a successful transition plan that will accommodate a changing organization and minimize impact on the business areas supported.

- Establish service levels to measure quality of service.

- Provide support to business partners which meets or exceeds current service level expectations.

# Program Requirements

## General Information

### Knowledge / Skill Level

All supplier resources are expected to have the appropriate technical and project management skills to do the assigned role.  This includes both training and practical experience.

Team members in leadership roles should have a minimum of 5 years of team lead experience in that technology.  For analyst roles, the expectation is that it would be a mix of highly skilled and junior analysts with a minimum of 3 years’ experience.

The majority of the applications are very complex due to the nature of the business functionality they support.  There are significant customizations in the package solutions that have been implemented.

All training will be provided by the Supplier, unless it is specific to DRiV.

All Knowledge Transfer activities after the initial transition period are the responsibility of the Supplier.

### Thought Leadership

As an organization, DRiV has an expectation that our resources provide skills beyond programming and testing.  All resources, even the junior-level analysts, are expected to think through issues and provide alternative solutions, as appropriate.   In addition, all work should be evaluated to determine both the feasibility and the validity of the request.

The Supplier is responsible for working with the business to set expectations for prioritizing and working requests as well as providing them with appropriate solutions to their issues.  This may mean negotiating with the business on timing of implementations and may mean working with the business partner to provide another approach for solving an issue or even suggesting that there is no feasible technical solution.

Finally, the Supplier should look for opportunities to improve processes or application performance to more effectively streamline the work.

### Turnover Expectations

Due to the complexity of the applications, the learning curve for new resources can take several months. In order to maintain stability, DRiV requires that an attempt be made to assign resources to a specific application tower for a minimum duration of time.  Typically the best results have been achieved when resources are assigned to the application tower for 15-18 months before their next assignment.  In addition, the expectation is that the resource reassignment is staggered so that there are always application knowledgeable resources available to provide continuity in support of the application tower as well as support for the new resources.

The Supplier is responsible for all Knowledge Transfer due to resource reassignment with no cost to DRiV.  DRiV expects that resources should have some overlap in timing for Knowledge Transfer.

### Incident and Problem Management

The Supplier team addresses incidents and problems that are requested by the business team.

Incidents are reported through the DRiV Support Center (Help Desk) utilizing the Service Now tool.  Incidents are typically reported by business users in field locations, but can also be reported by business users at headquarters locations.  Incidents can also be also reported by application teams and are automatically created by system alerts.  Incidents will be assigned a severity assessed by the reporting party based on specific criteria related to impact to the business.

Problems are reported utilizing the Service Now tool.  Problems are typically reported by application teams or business users who are responsible for system support.  Problems will also be assigned a severity; however this assessment is less formal.

The severity assignment for both incidents and problems should be reviewed by the Supplier team.  On occasion, it will be necessary for the Supplier team to negotiate the severity if they disagree with the reported level.

The Supplier team owns the quality and code review process for all code that is created or changed as tickets are being worked.  They must adhere to pre-defined coding, quality, and naming convention standards.

Supplier team is also responsible for performing testing activities related to incident/problem resolution.  They will need to partner with the business teams as needed to execute end user acceptance testing.

Any incident/problem resolution that requires a code/configuration change to production will require Change Advisory Board (CAB) approval.

All Severity 1 incidents require a post mortem.

The severity definitions and required resolution goals are defined in the table below:

Incidents

Severity 1 – Critical Resolution Goal: 4 Hours Affects a wide array of users and prevents them from performing their daily duties and impacts the company in a significant way. Normal services are completely disrupted. e.g. Entire site lost Network connectivity.

Severity 2 – High Resolution Goal: 1 Business Day Affects multiple users and hinders or slows their ability in performing their daily duties. Normal services are reduced. Business risk is high and can quickly become critical if the issue is not resolved quickly. e.g. Printing service disrupted.

Severity 3 – Medium Resolution Goal: 3 Business Days Prevents one user from performing their necessary daily duties. Business risk is moderate. e.g. PC down.

Severity 4 – Low Resolution Goal: 5 Business Days Is causing trouble, but is not preventing an end-user from performing their daily duties. Business risk low. e.g. MS Word is not working but user can use another PC to do their tasks.

For information on coverage hours and language requirements to support incidents, refer to Attachment A “DRiV Application Portfolio Data”.

At a minimum, supplier will be expected to support English, Mandarin, Portuguese, Spanish, and Dutch.

The service desk supports Czech, Dutch, English, French, German, Italian, Mandarin, Polish, Portuguese, Romanian, and Spanish.

### After Hours Support

Most application areas require 24x7x365 on-call support but vary widely in how much activity occurs in the after-hours timeframe.

24x7x365 support is required for all Sev 1 incidents, critical application monitoring, and transport support when transports are applied to production.

There will also be checkout activities associated with SAP upgrades and outages.  And some batch cycles and interfaces are proactively monitored during critical timeframes and during month-end close.

Batch cycles are expected to meet their required completion time in order to ensure online availability.  In addition, the financial close cycles are critical and must be completed on-time to allow for financial data to be available for reporting.

### Preventative Maintenance

Most application areas require some level of proactive monitoring and facilitation of resolution, especially for regular scheduled jobs and interfaces between SAP and interfacing systems.  Supplier is expected to notify partnering teams per the severity of the anticipated failure and lead to issue resolution.

### Checkout Activities

Upon regular system maintenance outages and planned system upgrades, Supplier is responsible for completing checkouts of the system to ensure it is working before being handed off to the business.  Checkout activities usually occur after hours or on weekends.  Activities include preparation for the outage (shutting off batch jobs, taking system snapshots, etc), execution of the checkouts, and ensuring all issues are resolved before system users are allowed back in the system.  Supplier is also responsible for updating and validating checkout lists and processes so that they are accurate and repeatable for the system.

Supplier can expect to participate in environment checkout activities 12 times per year for monthly maintenance outages.  Other outages may be required as needed.

Checkout activities are not limited to production only.  The Supplier team can expect to participate in Dev and QA checkouts as needed.

### Production Syncs

As needed with additional releases, it may be necessary to synch upper and lower SAP landscapes.  Supplier will be asked to perform the synch in the proper landscape.  Normal development rules will apply with all changes moving from Dev to QA to Production for the appropriate landscape.  Supplier must ensure that all testing and quality checks are done to ensure the synching has occurred correctly.

### Management Requests

On occasion, key business users, DRiV CIO teams, and partnering teams directly request information from the Supplier team.  These requests can include assistance with query tools, questions about system performance, validation of data, requesting data for audits or SOX support, and other requests.

These are typically handled without an incident or enhancement ticket when the resolution time is short (less than 30 minutes).  However, a work intake process is required for all issues where the resolution time is greater than 15 minutes so work can be prioritized and tracked.

In addition, the DRiV management team will occasionally make requests that will need to be fulfilled.  These include metrics, SOX related audit requests, information required for financial reporting and other requests.

### Enhancement Management

The CIO organization will be responsible for enhancement approval and prioritization.  Supplier will be responsible for the design, development, testing, and implementation of approved prioritized enhancements.

Prior to development, Supplier should seek design approval from the Architecture Review Board (ARB).  Implementation will require Change Advisory Board (CAB) approval.

Some enhancements require coordination across other Supplier teams, the CIO team, or other 3rd party partners.  It is expected the Supplier analyst assigned to the enhancement will coordinate across all teams.

Some enhancements also require estimation to ensure the size of the work effort is within standard constraints.  It is expected that the highest priority enhancements will require estimation as input into the approval and prioritization process.  It is required that these estimates are as accurate as possible and can be delivered against if enhancement is approved.

Depending on the size of the work effort and the required timeline, separate funding may be requested from the business team to support the work.

The volume for these types of requests are included in the enhancement section of Attachment B “Proposed Staffing & Pricing Model”.

### Knowledge Transition

The Supplier is responsible for all knowledge transfer activities.  All knowledge transition activities must be completed prior to the code being implemented into the production landscape.

Supplier analysts will be required to attend knowledge transition sessions.  These sessions may be in preparation for a major or minor release, upgrade, project, or implementation of an incident/problem ticket.

In some cases, Supplier analysts will be required to lead knowledge transition sessions for their Supplier team peers, service desk, key users, and 3rd party providers.

In all cases, the Supplier analysts are responsible for getting the information that is required to support the application.

### Environment Builds

It is anticipated that the Supplier will be responsible for all environment build activities.  Typically these are done on a project needed basis.

### Process Improvements and Innovation

All application areas are expected to identify and implement process improvement opportunities on a regular basis.  Supplier is also expected to recommend innovative ideas to DRiV that will lead to improved productivity across the CIO team.

### Exception Processes

Certain business events throughout the year will require special attention by the Supplier team.  Examples include, but are not limited to, year-end requests.

### Commercial off the Shelf (COTS) Software

Supplier will be responsible for patches and upgrades to 3rd party software (COTS) required for corrections and workaround of defects, errors, and changes to functionality.

### Compliance with Laws and Regulations

Supplier will be responsible for changes required to comply with laws and regulations.

### Testing Activities

All configuration and development work is expected to occur in the development, QA, and production environments.  At a minimum, unit testing should occur in the development environment, system and integration testing in the QA environment, and regression testing prior to production implementation.

The Supplier team also supports the creation and refresh of these environments when appropriate.  These activities are coordinated by the CIO Environment Management team.

Supplier is expected to perform regression testing on all changes implemented into production regardless whether the change is implemented by the Supplier, CIO team, or 3rd party partner.

Supplier is expected to create or modify test cases as functionality is introduced into the environment.  And Supplier is also expected to identify and execute appropriate test cases as needed.  Test cases are maintained in the Worksoft tool.

### Issue Resolution Process

All code changes should abide by existing DRiV guidelines and under no circumstances introduce an unapproved technology or procedure as part of the issue resolution. It is the responsibility of the Supplier team to thoroughly unit test all changes as well as engaging other teams as appropriate for integration testing.  It is expected that test results are validated for accurateness, not just confirmation that the test did not fail.  Repetitive introduction of new issues due to faulty design or inadequate testing will be measured as part of the Service Level Agreement.  Business users must review and approve all changes going into the production environment.

### Tools & Processes

DRiV has several tools in place that are required to be utilized.  DRiV will provide instructions on the specific use of each tool that is used to support an application.  As new tools and/or processes are defined, they will be communicated to the Supplier with the expectation that the appropriate Supplier sources will receive training and adhere to the use of the tool or process.

### Office Space / Delivery Locations / Desktop / Software

The primary support teams for the applications in-scope are dispersed across North America (20%), EMEA (12%), South America (5%), China (3%), and India (60%).  United States has two primary locations - Lake Forest, Illinois and Southfield, Michigan.  And India staff are primarily located in Hyderabad, and Mumbai.  Knowledge Transfer sessions may need to occur in these locations as well as other cities in EMEA, South America, and China.

At a minimum, DRiV expects the Supplier team to have a presence at the DRiV facilities in Lake Forest, Illinois and Southfield, Michigan.

For Supplier associates that reside at a DRiV facility, office space and desktops (with appropriate software) will be provided by DRiV.

For Supplier associates that reside offshore or at a Supplier provided on-shore location, Supplier will be responsible for their own office space and desktops (with appropriate software).

### System Connectivity / Access

DRiV utilizes Remote Access VPN (Zscaler ZPA) or Business to Business VPN tunnel solutions to provide connectivity to offshore locations.

Any non-DRiV provided computer attached to the internal network must be approved by Security Engineering prior to connecting the computer to the DRiV network.

### Business Relationship

DRiV has worked through the years to establish a very strong partnership with their business customers.  This relationship is critical to both DRiV’s success as well as ensuring the business achieves their goals.

DRiV’s expectation is that the Supplier will establish and maintain a similar relationship with the business.  This requires the Supplier to understand the business and to be able to communicate using terminology that the business understands.  In addition, it is expected that the Supplier will provide updates to the business as necessary, both verbally and written.  Finally, the Supplier will be required to manage customer expectations and to provide alternative solutions to problems.  The Supplier is expected to negotiate with the customer on priorities as well as on cost-effective resolutions to issues.

The Supplier is expected to establish and maintain a positive working relationship with key customers that are located in multiple locations, including Lake Forest and Southfield.  In addition, some application end users are located in field locations across the globe.  While most interactions will be with the headquarters based customers, there will be times the Supplier is expected to work directly with field users.

DRiV will maintain ownership of the executive business partner relationship.  The Supplier will own the business partner relationship related to day-to-day management of priorities and work deliverables.

### Interactions with Other Teams

In addition to establishing and maintaining a relationship with business customers, the Supplier is also expected to work with other DRiV CIO teams such as the DRiV support services (Help Desk and Operations personnel), technology support services (DBA and Basis personnel), or other 3rd party providers.

### Application Maintenance and Support Methodology

DRiV has a standard set of processes for Application Maintenance and Support teams to follow for restoring normal business operations.  These processes are defined to create a consistent approach to issue and problem resolution.  Supplier is expected to adhere to these processes.

DRiV is open to learning and possibly adopting best practices from the Supplier.

The three components are Incident Management, Problem Management, and Release Management.

Incident management includes:

- Incident identification

- Incident analysis

- Service restoration

Problem Management includes:

- Root cause analysis

- Development of permanent solution

- Testing of permanent solution

- Implementation of permanent solution

All incidents are expected to be evaluated to determine if the incident needs to have an associated problem created.  The problem will go through the steps outlined above to determine root cause and to implement a permanent fix to production.

All updates to the production environment, including incidents, problems, and changes follow the Release Management methodology.  All changes will fit into one of three release types.

- Scheduled releases – these releases are planned at the beginning of the year.  Content is based on priority sessions with the business teams.  Content can be determined up to a week before the release is implemented.  Most changes are expected to occur as part of a scheduled Release.

- Accelerated change – these are typically used to address incidents that cannot wait until the next scheduled release.  There is a substantial impact to the organization if this change is not implemented prior to the next scheduled release.

- Emergency change – these are typically used to address Severity 1 issues.  The business is down and there is no sustainable workaround in place, and a change must be implemented immediately to correct the problem.  The expectation is that we would have very few emergency changes.

All changes to production must be approved through the Change Approval Board (CAB).  This is an independent team of DRiV resources that evaluates all changes for cross team impacts, as well as impact to the business during critical time periods.  The CAB may require additional approvals for Accelerated and Emergencies changes.  It is the responsibility of the Supplier team to obtain these approvals.

### Project Lifecycle Methodology

Project Lifecycle Methodology (PLM) is the standard project development and implementation methodology for DRiV teams to utilize for enhancements and development projects.  This methodology aids in planning the phases of the project life cycle and proper alignment with the various teams with in the organization to deliver a successful, high quality product to the business.  Supplier is expected to adhere to these processes.

Throughout each phase of a project, the PLM has specific deliverables that are required based on the size and complexity of the project.  These deliverables are determined in conjunction with the DRiV Project Management Office (PMO).  The PMO is an independent team within DRiV that ensure compliance to processes and standards.

For this RFP, the Supplier will typically be engaged in enhancements that will employ an abbreviated version of the PLM.  This version of the PLM includes documentation of requirements and design, business sign-off on requirements and testing, as well as validation of cross-team impacts.

PLM compliance is audited each quarter by the PMO team.

### SOX

SOX compliance can be categorized in two ways:  Business Compliance and Application Support Compliance.

From a Business Compliance perspective, there are several financial applications that are required to be SOX compliant.  The business teams are responsible for working with Corporate Audit to define which controls are required.  They then own the testing of these controls.  The Supplier will provide technical support for this testing by providing reports, querying the data, or assisting the business in data evaluation.  DRiV is in a support capacity and is not responsible for the business controls.

From an Application Support Compliance perspective, DRiV is responsible for ensuring they are following SOX defined controls for any changes that are moved into production.  This includes adherence to the PLM for enhancements and adherence to the AMS methodology for incidents, problems, and changes.  In addition, there are other SOX controls related to production access, both directly to the application, and indirectly through database or file access.  All access is monitored frequently and all controls are audited on a regular basis.

Supplier will be responsible for ensuring the team is 100% SOX compliant and to provide support to the business team to assist their compliance.   Also, the Supplier will be expected to provide support to any corporate or independent audits as required including discovery and implementation of findings.

### Disaster Recovery & Business Continuity Planning

Several of the in-scope applications for this RFP are considered Priority 1 from a DRiV Disaster Recovery (DR) perspective.  This means that in a disaster situation, the Supplier team will be expected to be on-call and available to provide recovery support of DRiV applications.  It is conceivable that the company may utilize Supplier resources to assist with recovery of applications not within the Supplier’s normal support duties.

Supplier teams are expected to keep application information up to date in the DR repository as well as participate in DR exercises – typically twice a year, but could be more frequent.

Coordination with business customers during DR exercises and gathering information for Business Continuity Planning are also tasks assigned to Supplier teams.

### Service Levels & Reporting

As part of a Supplier provided outcome based solution, reporting will be required to document the service level compliance.  The formal SLA will be developed in alignment with the SOW.  Examples of service levels that may be monitored include the following:

General:

- Attrition and Turnover Rates

- Customer Satisfaction Surveys

Production Support:

- Response and Resolution to Sev 1, 2, 3, and 4 Incidents

- Delivery of Service Requests

- Delivery of Enhancement Requests

- Supplier recommended Agile SLA’s

- Batch Cycle Completion Timing

- Number of Production Defects

- Application Availability

Supplier is responsible for providing reports that monitor the results of the relationship.  Operational level reporting will be provided on a monthly basis to the DRiV management team.  Executive level reporting will be required on a regular basis to be determined.  The reports should include the following:

- Service level metrics reporting

- Delivery status reporting

- Invoice and budget reporting

- Contract management change reporting

- Innovation recommendations and implementation reporting

### System Documentation

System documentation should be kept up to date for all applications. If no documentation exists, it should be created as part of the transition phase.  This documentation will be utilized during resource transitions; therefore, it is important that the information in these documents be as comprehensive as possible to allow for optimal support once the transition phase is over.

### Time Tracking

DRiV utilizes a time tracking tool that captures hours worked against all AMS, enhancement, and project activity.  This time reporting is recorded each week and is mandatory.  The supplier will be expected to use the DRiV time tracking tool or to provide time reporting details from a Supplier based tool.  Time reporting/utilization detail will include a breakdown of work by activity type defined by DRiV.

### Budgets / Strategic Plan / Annual Operating Plan

The DRiV CIO team will retain ownership of creating and maintaining budgets, as well as strategic and annual operating planning documents.  The budgets will be created based on the established contract with the Supplier, as well as any internal DRiV funding that is required.  The Supplier will be responsible for timely invoicing of on-going expenses.  In addition, any funding requirements outside the Managed Services agreement must be approved by DRiV.

### Travel & Expenses

All travel and other expenses must be pre-approved by DRiV and in accordance with the DRiV T&E policy.  Only reasonable travel expenses incurred as part of business partner relationship management will be allowed.  Living expenses or other day-to-day expenses will not be paid by DRiV.

Any travel expenses expected to be incurred as part of the transition need to be clearly outlined in the response with an estimate of these expenses.

## SAP

### Functional

SAP Functional team is responsible for providing global support for all SAP applications.  The modules and/or systems include MM, PP, FICO, PM, SD, QM, WM, QIM, PLM, PS, APO, SRM, EWM, RF Console, HCM, Fiori, Portal, GTS, SNC, (GRC), and Solution Manager. There are 7 main ERP systems all include development, quality, and productive environments. The majority of the versions are at ECC6, however some are at 4.6C / 4.7.   Other non-SAP products include Loftware, Vistex, TeCcom, Vertex, Worksoft, Autosys, Attunity Gold Client etc.

### Development

SAP Development team is responsible for providing development support for all SAP applications listed in SAP Functional.  Development is done primarily in SAP’s ABAP language. Developers are also required to support SAP’s JAVA stack systems (Portal, Fiori, Web Dynpro) and Adobe Document Services (ADS) and Personas. The team should also provide scripting and scheduling support for Worksoft. Support for test data provisioning via Attunity Gold Client is required. The team supports Job scheduling, monitoring on SAP Systems and communicates the status of these jobs to functional teams.  The SAP DEV team partners with the different internal teams to identify development requirements, testing and production migration/implementation.  Such teams include the SAP Functional teams, Basis and Change Management.

## Non-SAP ERP (Marisa)

### Non-SAP ERP

Ft Lauderdale and Argentina BPCS

The Ft Lauderdale based support team provides support for Ft Lauderdale and Argentina, each running different versions of BPCS (written by Infor).  The Ft Lauderdale version is highly customized and Infor is involved primarily from a disaster recovery perspective.  The Argentina version is less customized and Infor provides upgrades/patches which are applied by the support team.

Ft Lauderdale BPCS users comprise of employees in Ft Lauderdale, EMEA, Singapore, Mexico and Southfield. The support team is the first line of contact for infrastructure issues, upgrades, and changes to infrastructure items such as network, printers, laptops etc. The team supports the nightly daily schedule, the weekly, month-end, year-end schedules and provides 24x7 after-hours on-call support. The main programming language is RPGLE but they also program in SQL, CL, Asset and MS Access.  Ft Lauderdale is an export/international location and the business operation is unique.  There is no inventory in the warehouse, the customers’ orders are placed and invoiced in BPCS but the fulfilment is from the US DCs and shipped direct to the customer or shipped to Ft Lauderdale for consolidation. Only BPCS has the customer account information for these customers. BPCS has several interfaces to and from SAP requiring the support team to be involved in several SAP and warehouse management projects. The business requires IT support to close the year end and to do cost roll.

In Argentina, the principal business areas supported are finance, purchasing, manufacturing, and inventory. There are two locations:  La Plata and Tortuguitas.  La Plata manufactures bearings and bushings and Tortuguitas manufactures Pistons. The programming language is IBM RPG. The monthly and year end closing require IT to work with the business to run certain jobs and control system activities

Argentina SIM

SIM is an ERP system that supports the manufacture of Shock Absorbers (chassis category) for aftermarket and original equipment. The Argentina based support team is responsible for the support, design and issue resolution.  Support team is not responsible for infrastructure support.  Landscape contains ERP, commercial apps, financial apps, webs, manufacturing apps, government apps. The principal business areas supported are finance, manufacturing, purchasing, engineering, sales and human resource in two locations, Rosario Plant and Tortuguitas office (Sales and Marketing).  Next year the Mogi-Brazil plant will be added to the support.

Smyrna Beck

The Beck Arnley facility is a packaging and distribution center of foreign name automotive parts located in Smyrna, TN.  The Smyrna based support team supports Beck - a home grown custom coded application that interfaces and integrates with other package applications listed in the application data list. The business system is IBM i5. The AS400 is supported and hosted by a 3rd party. The 3rd party also monitors the nightly, weekly, monthly and yearend job schedules. They fully support all EDI activities e.g. configuration, etc. The financial suite is a Lawson Cloud solution, invoices/credit memos from the Beck application are interfaced to the Lawson cloud solution as part of the nightly process. Once this information is processed in Lawson, it is brought back to update terms and customer credit limits in Beck to be used in the order processing system. Other modules in Lawson is purchasing, accounts receivable, accounts payable, general ledger and budgeting.  Support team is not responsible for infrastructure support.

Skokie Oracle

The Skokie based support team supports an Oracle application used in manufacturing/assembling and distribution to some customers for the FP Diesel/Felpro product line.  Most of the customers’ orders are placed in SAP and sent to Oracle for manufacturing/assembling then the inventory is sent to SAP for the order processing. There are several other server applications onsite in Skokie.  Some of these applications interface with Oracle and is supported by the support team and others are stand-alone applications which are supported by the business. There are interfaces to and from DRIV and Tenneco EDI for customer orders, forecast and ASN.  There’s also MS Access database programs that were written and supported by the support team.  There are jobs that the support team have to manually run and yearend jobs which requires the IT and business team to work together e.g. cost roll.  Support team is not responsible for infrastructure support.

Sint Truiden

The Sint Truiden based support team supports a home grown custom coded application also called Sint Truiden.  The application is comprised of manufacturing, purchasing, order entry/billing, finance and EDI. There is an interface with SAP for market data.  Support team is not responsible for infrastructure support.

## Corporate

### Corporate

The Corporate team supports a large number of non-SAP, non-ERP and non-engineering applications including COTS software products, custom, in-house-developed software solutions, and a few SaaS solutions.  The in-house developed solutions are primarily .NET-based with a SQL database backend, although a small set using Oracle database exists.  Maintenance agreements in place with most of our COTS vendors.  A variety of business units use these supported software solutions – HR, finance, distribution/supply chain, sales & marketing, purchasing, quality, and the enterprise (e.g. Sharepoint).  The users of these applications are primarily in North America and Europe.

## Integration

### Integration

The Integration Team is responsible for providing support, development and maintenance within the SAP PI (JXP) and Seeburger EDI middleware landscapes.  Both landscapes include a development, quality assurance and production environments.  Functionality includes both message transport and translation.  Integration processes follow established middleware policies handling end to end connectivity internally with the LAN’s multiple IT environments as well as providing secure connectivity with external partners (customers / suppliers).

Collaboration between internal business units (customer service, finance, HR,  manufacturing, sales, supply chain), other IT teams (eCommerce, Infrastructure, Oracle, QAD, SAP, security, warehouse mgmt.) and external partners is essential to support these global environments in order to identify the development requirements, testing and production migration / implementations.

## Engineering

### Engineering

PLM/Engineering team is responsible for development & maintenance support of PLM, ALM and Engineering applications used by various business units across the globe. Our team consists of developers, Solution Architect and administrators. Team manages 3rd Party PLM applications (“Siemens Teamcenter PLM”, Planisware), home grown PLM applications (PEOD, GTR, Timesheet), ALM applications (Polarion and Github) and Engineering applications (CAD/CAM/CAE software such as NX, Creo, AutoCAD, Inventor, CATIA, HyperWorks, Abaqus, Minitab, etc.).

## BI

### BI

BI Application Development team is responsible for providing development support for all BI Application such as SAS, Cognos, HANA, BODS, BOBJ, SAP BW and MS Azure, MS PowerBI.  Development is done primarily native HANA and BODS for backend and PowerBI and SQL SSIS for frontend. Developers are also required to support SAP BW cubes, SAS Datasets, Cognos PowerPlay and Cognos Transformer. The team supports change management (code migration), job scheduling, monitoring on SAP BW, BODS, HANA and MS Azure.  The BI DEV team partners with the different internal teams to identify development requirements, testing and production migration/implementation.  Such teams include the SAP Functional teams, SAP Development teams, Basis, Change Management and OCM.

## Sales & Marketing

### Sales & Marketing

Sales & Marketing – CRM is responsible for supporting four core business functions globally.

- Digital Marketing

- B2B eCommerce

- Salesforce Automation & Service

- Catalog

Digital Marketing team is responsible for the following areas:

- Web Presence ( Brand Sites / Corporate Site)

- Campaign Management ( Email)

- From a Technology Standpoint we have implemented Adobe Experience Manager + Adobe Campaign + Google Analytics + Adobe Analytics to support the Business needs.

B2B Commerce is responsible for all supporting the eCommerce function for our Distributors. From a Technology Standpoint we have used SAP Hybris and Custom J2ee Web Applications to support the business function.

Salesforce Automation & Services supports the pre sales workflow for the Sales team to manage Visits / Leads and Opportunities. The Service module automates the Claims and Warranty module. Here we have used SAP C4C, SAP C4S and Salesforce.

Catalog business function is responsible for managing Product Catalog and Distribution. Here we have multiple custom solutions to support the business function.

From a development process – we follow the AGILE – SCRUM process for delivering value to the business. The release cycles are synchronized based on the Sprints we run. From a best practice standpoint – we have implemented the following.

- Automation Functional Regression

- Secure Development and governance process around it

- Continuous Integration / Continuous Development

- Proactive / Predictive monitoring for critical applications and the resolution process around it.

Product Owner engagement from the Business side for continuous prioritization and feedback.

## Distribution

### Distribution

Distribution services team is responsible for providing global support/projects services for all the WMS (Warehouse Management system), TMS (Transportation management system), WCS (Warehouse control systems) and Purchasing applications. The applications include but not limited to Manhattan WMOS, SCI, MIF, Move10, Move7, Swisslog Autostore, Egemin, TSW Conveyers, Vocollect, Dematic ASRS, AEB, RF Console, SOTI, Logistyx, Custom Label Applications, Streamliner, Ivalua,. Majority of the apps that team supports are very business critical for DC operations to run. There are several versions of the WMS, TMS applications that are supported for different distribution centers.

The team supports day to day DC operations and few resources are located in the major distribution center to support the operations. The Distribution team partners with the different internal teams to identify development requirements, testing and production migration/implementation.  Such teams include the SAP Functional teams, SAP Dev Team, EDI, DC Operations team, Supply chain Business etc.

# Supplier Response

The response to this RFP should include the sections outlined below; the numbering should be identical to the sections outlined below.  Except where specifically requested, the proposal shall be contained within a single document.

## 5.1 Contact Information

Complete the following table:

| Responding Company Information |  |
| --- | --- |
| Responding company: |  |
| Primary contact name: |  |
| Address: |  |
| ZIP code: |  |
| City: |  |
| Country: |  |
| Phone number: |  |
| Fax number: |  |
| Email: |  |

## 5.2 Executive Summary

Provide a standalone document entitled “Executive Summary”.  The “Executive Summary” shall be written to communicate to a DRiV executive-level audience and shall contain a succinct (10 pages maximum) summary of the offering, the approach and the value proposition provided by the Supplier.  The summary should not introduce new information from the proposal, but be an abridged version of the proposal information.  The Supplier’s value statement should focus on unique items of differentiation that the Supplier feels it brings to the table when compared to its competition, as well as a financial summary, focusing on the total cost of ownership.    DRiV will require the Supplier to resubmit any response that does not meet this requirement.

## 5.3 Solution Design

### 5.3.1 Program Management

Describe your approach to program management for this Program, including program management tools/methods used and program management roles proposed in the solution model.

Describe what program management role(s) DRiV plays in the overall solution model and how the DRiV role(s) interact with the supplier roles.

Note that detailed organizational charts and role profiles are required in section 5.4 Program Organization, Resources, and Staffing.

### 5.3.2 Operating Model

## Provide an overview of the expected operating model for the solution, including hours of support, team support locations, and delivery site coordination and handoffs including required DRiV roles.

### 5.3.3 AMS Activities Approach

Provide your plan for addressing Incident Management, Problem Management, Service Request Management, and Enhancement Management activities in scope for this proposal as outlined in the requirements section of the RFP.  Required for both traditional and Agile environments.

Provide your plan for addressing baseline activities in the event volumes exceed what is outlined in the RFP requirements.

Provide a flow diagram of the support and maintenance processes including all known integration points with DRiV including organizational entities and tools.  Include a description of the tools or processes used at each integration point.

## Comment on how continuous improvement programs or other initiatives will result in productivity gains over time.

### 5.3.4 Project Work

## Provide your plan for addressing any approved, incremental project-based work including project analysis, design, development, testing, and deployment.

### 5.3.5 Quality and Testing

## Describe your approach to quality and testing.

### 5.3.6 Roles and Responsibilities Matrix

## Based on your understanding of the program requirements, provide a DRiV and Supplier roles and responsibilities matrix that outlines ownership for all major activities including direct operational activities, program management, and governance.

### 5.3.7 Methodology and Tools

Describe your company’s proprietary methodology, tools, and any accelerators that will help ensure success of the program by delivering quality on budget.

### 5.3.8 Supplier Facilities

Describe the non-DRiV supplier location(s) that will be used in delivering services for this program.  Provide the facility geographic location, current number of company resources in the location, and any key facility attributes.

### 5.3.9 DRiV Office Space

Provide details of any required DRiV office space and the corresponding location.  Include when the space will be needed and expected duration.  Also include any additional connectivity and personal technology enablement needs to be provided by DRiV.

### 5.3.10 Communications

Provide means or methods of communicating with this program and the rest of the DRiV organization for the proposed on-shore/off-shore model.

### 5.3.11 Connectivity and Security

## Describe how you propose to enable connectivity and manage data security risk.

## Describe how the model proposed utilizes internal and external network environments.  Detail the hardware and software requirements and who will be responsible for their cost.  Include all costs, as needed, in the cost model (Attachment B – DRiV Proposed Staffing & Pricing Model and Attachment B – New TEN Proposed Staffing & Pricing Model).

## Describe your network management, monitoring, and alerting capabilities and approach to ensure security of DRiV assets and networks.  Describe use of firewalls and identify any security tools/software implemented.

## Provide details regarding your most recent security assessment of your environment performed by a recognized third-party.

### 5.3.12 Disaster Recovery

## Describe disaster recovery systems and procedures in place for the proposed supplier delivery locations and connectivity to the DRiV network.

### 5.3.13 Service Levels

## Based on the specified application support requirements, confirm your ability to meet proposed service levels.

## Provide any other service levels you think relevant for this program.

## Comment on your approach for reporting services levels such as tools/processes used in support of service level reporting, frequency of reporting, and penalties/earnbacks associated with service level compliance.

### 5.3.14 Governance

## Describe your approach to program governance including both DRiV and Supplier roles.  Provide details on the standard account review activities such as frequency of meetings and standing topic areas to be addressed.

## 5.4 Program Organization, Resources, and Staffing

### 5.4.1 Proposed Organization and Staffing

Provide the proposed resource plan for the transition and execution-state for Incident Management, Problem Management, Service Request Management, and Enhancement Management activities for each area.  The model should include:

- An organization chart of the proposed organization(s) including the Supplier team and retained DRiV organization during the transition and in the end-state and the number and role of each resource (e.g. DRiV, Supplier on-site, and Supplier off-shore).

- A listing of roles and responsibilities for each type of program role with details of required experience(s).

- A detailing of the planned Supplier FTE count by application tower.  Separate the resource count by transition and run (ongoing) timeframes/teams.  Note the planned resource locations and any resource staffing level changes over time based on transition activities, steady-state, ongoing productivity gains, and planned application retirements.

### 5.4.2 Staffing Flexibility

Describe your company’s ability to quickly ramp-up additional resources in response to peak demands or incremental work.

The proposal and associated pricing structure should also include a plan from the Supplier to respond to both unanticipated and planned staffing requirement changes (either surges or dips) due to changes in DRiV support requirements.  This may include reacting to a material change in application support and maintenance request volume and/or changes in the available discretionary hours planned for each period.

Consider the use of Additional Resource Charges (ARCs) and Reduced Resource Credits (RRCs) in meeting this requirement.

### 5.4.3 Training and Professional Development

## Outline professional development and training programs for your staff.

## Describe the support, mentoring and coaching provided to resources once an assignment has commenced.

### 5.4.4 Project Recruitment and Staffing

## Describe the process you follow to recruit staff for your company, particularly the process to hire any new staff required for this request.

## Detail the use of any subcontractors.

## As described in Section 2.10, disclose if Supplier and/or subcontractors to be used in fulfilling this solution are certified as a minority business enterprise or women’s business enterprise.

Comment on Supplier willingness to convert (‘re-badge’) DRiV employees as a Supplier employee.

### 5.4.5 Turnover and Attrition

Detail your company’s current attrition rates for your company overall and for the delivery locations proposed.

Describe your approach for knowledge management in relation to resource turnover.

## 5.5 Transition Approach

## Provide a plan for transition to your recommended model including all key deliverables and estimated time to full functionality for each application area from the contract effective date.  Explain how risks to continuity of business service and service quality will be addressed during the transition.  Consider application area specifics as appropriate.  Pricing for transition will be addressed per the instructions below.

## Outline DRiV roles, responsibilities, and time commitments required for the proposed transition activities.

## 5.6 Risks

## Describe the risks and challenges you envision:

- for working in an outcome-based application outsourcing engagement

- for application transition activities

- for this particular program

## Describe approaches used in mitigating risks.

## 5.7 Pricing

## Do not include cost information in the body of the response.

## All cost information must be provided in the Attachment B – Proposed Staffing & Pricing Model and in the Executive Summary as instructed previously.  All cost should be in USD.

## Only include costs in the model representing expected billings to DRiV.

## In the Attachment B – Proposed Staffing & Pricing Model, list all pricing assumptions (productive hours for the year, coverage for Supplier location facilities costs, hardware, software, etc.).

## 5.8 Alternative Response

## Use this section, if desired, to provide alternate solution models that offer significant cost savings or process improvements beyond the solution proposed in direct response to the requirements/limitations of this RFP.  Elaborate how any particular levers (service levels, outlined requirements, etc.) may be modified in support of this alternate solution.

## If you have specific pricing for this alternate approach, provide an alternate pricing model.

## 5.9 Assumptions

## Provide all assumptions that are related to the proposal not already included as a pricing assumption in the pricing model.

## 5.10 Company Overview

## Provide the following information regarding your company:

- Company structure/organizational model

- Core service offerings

- Core (non-client) delivery location profile

- Customer profile including total number of customers and number of Automotive customers.

- Employee headcount with geographical distribution

- Financial overview with focus on proof of financial stability

- Relevant certifications (CMMI, ISO, etc.)

## Provide any relevant information on how your company’s structure will support this program for DRiV.

## 5.11 Credentials

### 5.10.1 DRiV Experience

Describe your company’s experience with systems implementation or application maintenance and support work at DRiV.  Provide descriptions of the projects and technologies implemented and highlight key performance benchmarks met or missed.

Describe your company’s experience with DRiV’s Project Lifecycle Methodology (PLM), Application Maintenance and Support Methodology, and other DRiV methodologies.  Include how your company's implementation plan meets the requirements of DRiV’s methodologies.

### 5.10.2 Overall Experience and References

Describe your company’s current or previous experiences (no more than 5) in performing application outsourcing projects which have direct similarities to this request.  Provide a description of the project, a list of services provided and reference contact information including company name, contact name, title, and phone number.  If DRiV wants to discuss these projects with the references, DRiV will ask Supplier to set up the meeting.

Explain how previous organization or staff experience gained will benefit implementation of this Program.

Describe your company’s experience in working under outcome-/SLA-based contracts.

Describe your company’s relationship with any of our existing software Suppliers including any alliances that may be beneficial to the execution of this program.

# 6.  Attachments

## Attachment A – DRiV Application Portfolio Data

- Attachment A – New TEN Application Portfolio Data

- Attachment B – DRiV Proposed Staffing & Pricing Model

- Attachment B – New TEN Proposed Staffing & Pricing Model